| Requirement ID | Requirement Description | Verification Method | Verification Status | Evidence/ Reference |
| --- | --- | --- | --- | --- |
| FVS-1 | Ingest Live Telemetry Data | Test | In progress | Telemetry Ingestion Test Script (pending) |
| FVS-2 | Utilizes Modern Game Engine | Inspection | Complete | cl1007415/SME-3D-Flight-Visualization: This is the WCU Capstone Project GitHub for the creation of a 3D Flight Visualization for SME. |
| FVS-3 | Render a 3D air vehicle position and orientation update in real time | Demonstration | Complete | Video of model updating |
| FVS-4 | The system shall maintain a smooth real-time experience and must function at a minimum of 30 frames per second. | Test | In Progress | FPS measurement on Jetson (pending) |
| FVS‑5 | Maintain a smooth real-time experience and must function at a minimum of 30 frames per second. | Test |  |  |
| FVS‑6 | Provide the ability to record and replay data from a data stream to allow for post flight review and analysis. | Test |  |  |
| FVS‑7 | Designed to run on the NVIDIA Jetson platform provided by the project sponsor. | Demonstration | In Progress |  |
| FVS‑8 | Support multiple camera views of the virtual environment (chase camera, fixed camera, or free camera). | Demonstration | Complete | Video |
| FVS‑9 | Implement a GUI that allows users to start and stop data capture, select between air vehicle models, switch between playback modes and control all configuration settings without modifying source code. | Inspection + Demonstration | In Progress | Image of GUI |
| FVS‑10 | Support the real-time display of telemetry variables with display variables defined through a configuration file. | Test + Inspection |  |  |
| FVS‑11 | The team shall provide documentation including setup instructions, operating procedures and a software bill of materials (SBOM). | Inspection | In Progress | Links to documents |
| FVS‑12 | The application may use, but not limited to, industry standards such as C++, C#, and Python coding languages. | Inspection | In Progress |  |
| FVS‑13 | The project shall be designed using modular and open system methodologies. | Inspection |  |  |
| FVS‑14 | The team shall use GitHub or GitLab to encourage configuration management and collaboration. | Inspection | Complete | cl1007415/SME-3D-Flight-Visualization: This is the WCU Capstone Project GitHub for the creation of a 3D Flight Visualization for SME. |
| FVS‑15 | The project shall be planned, designed, developed and tested using Agile methodologies. | Inspection | In Progress | Sprint Documentation |