West Chester University of Pennsylvania

Department of Computer Science

CSC 402 Undergraduate Capstone Course

Project Plan

3D Flight Visualization System

10 February 2026

Aramis Hernandez

Clayton Lewis

Carson Wood

Chinemerem Ugwuanyi

David Shodipe

Evan Visalli

Nicholas Tran

Client: SME Solutions, Inc.

# Table of Contents

Table of Contents	1

List of Figures and Tables	3

Purpose	4

1 	Introduction	5

1.1  	Team Members	5

1.2  	Project Overview	5

1.2.1  Project Name, Client Name, Affiliation	5

1.2.3 Preliminary Requirements	6

1.2.4  Final Deliverables	6

2 	Preliminary Architecture Plan	7

2.1  	System Architecture Components	7

3  	Development Plan	8

3.1  	Methodology	8

3.2  	Development Timeline	9

3.3  	Deliverables	10

4  	Coordination Plan	10

4.1  	Team Communication	10

4.2  	Client Communication	11

4.3  	Project Management and Tracking	11

5  	Risk Analysis	11

5.1 	Development Time/Obstacle Constraints	11

5.2 	Failure to maintain 30fps / optimization	12

5.3 	Data Integrity & Synchronization risks	12

5.4 	Limited GPU/CPU resources	12

5.5 	User Training & Adoption Issues	12

6 	Business Considerations	13

6.1 	Assignment of Copyright	13

6.2 	Pricing Concerns	13

6.3 	Future Development and Documentation	13

7 	Feasibility Analysis	13

7.1 	Time Constraints	14

7.2 	Budget Constraints	14

7.3 	Technical Constraints	14

7.4 	Feasibility within Constraints	14

# List of Figures and Tables

Table 1. List of Team Members and Contact Information ............................................................5

Figure 1. Architecture Overview ...............................................................................7

Table 2. Development schedule with key milestones ...................................................................8

Table 3. Key Deliverables within Development ...........................................................................9

# Purpose

This document serves the purpose of detailing a preliminary project plan for the development of the 3D Flight Visualization System. An application that will take real time flight data, provide a recreation and visualization of said data, and allow for the playback recording of the flight recreation. This document specifies project information that aligns with the needs and requirements of our client, SME Solutions, Inc. In this document we discuss the project scope, system components, development and coordination plans, risks and mitigations, business considerations, and feasibility of the project.

# 1 	Introduction

### 1.1  	Team Members

| Name | Email |
| --- | --- |
| Clayton Lewis | CL1007415@wcupa.edu |
| Carson Wood | CW1002081@wcupa.edu |
| Nicholas Tran | NT1022667@wcupa.edu |
| Aramis Hernandez | AH1027406@wcupa.edu |
| Evan Visalli | EV1029477@wcupa.edu |
| David Shodipe | DS986484@wcupa.edu |
| Chinemerem Ugwuanyi | CU981828@wcupa.edu |

Table 1: List of Team Members and Contact Information

### 1.2  	Project Overview

#### 1.2.1  Project Name, Client Name, Affiliation

- Project Name: 3D Flight Visualization System

- Client: SME Solutions, Inc.

- Shane O’Malley

- Robert Troy

- Jacob Ostrowski

- David Olivetti

- Madison Megivern

- Lieu Phung

1.2.2  Project Description

The goal of this project is to develop an open and modular flight visualization application using Godot. The system will be optimized to run on a NVIDIA Jetson Orin Nano board and will accept real-time motion data and render a real-time 3D visualization of an object during flight. Further providing users with a full flight playback for review and analysis, upon data stream completion.

#### 1.2.3 Preliminary Requirements

As agreed, upon with the client, the 3D flight visualization system must include the following requirements:

- System shall ingest real-time position, 6dof, and motion data.

- System may utilize modern game engines for modern graphic generation

- Render a 3D air vehicle model whose position and orientation update in real time based on input data

- Render and support multiple air vehicle models.

- Maintain a smooth real-time experience and must function at a minimum of 30 frames per second.

- Provide the ability to record and replay data from a data stream to allow for post flight review and analysis

- be designed to run on the NVIDIA Jetson platform provided by the project sponsor.

- Support multiple camera views of the virtual environment (chase camera, fixed camera, or free camera).

- implement a GUI that allows users to start and stop data capture, select between air vehicle models, switch between playback modes and control all configuration settings without modifying source code.

- Support the real-time display of telemetry variables with display variables defined through a configuration file.

- Provide documentation including setup instructions, operating procedures, and a software bill of materials (SBOM).

- The application may be used, but not limited to, industry standards such as C++, C#, and python coding languages.

- The project shall be designed using modular and open system methodologies.

- The team shall use GitHub or Gitlab to encourage configuration management and collaboration

- The project shall be planned, designed, developed, and tested using Agile methodologies.

#### 1.2.4  Final Deliverables

- 3D Flight Visualization System: This will render real-time visualization of an object during flight. Using Godot, featuring a full flight playback for user review, and a user-friendly interface to configure system settings and data.

- Technical Documentation: Documentation that describes architecture layout, application properties, and supplies insight into the development process and source code.

- Client Demonstration: A final presentation that demonstrates the usage of the application to the client, assesses the final product, and summarizes development findings and process.

- Source Code Repository: Project’s complete source code will be maintained in a version-controlled repository (GitHub).

# 2 	Preliminary Architecture Plan

The 3D flight visualization system architecture is designed to be modular, enabling flexibility and scalability. Below is a list of key components in the system.

### 2.1  	System Architecture Components

- Data Ingestion & Sync layer: (More info needed for this component)

- Flight State Bus: A data structure component that will contain information about the flight such as position, velocity, orientation and other telemetry variables. This bus will reduce the use of duplicate data and will allow for seamless switching between live and playback mode.

- State Processing: Will be responsible for parsing Data, and converting 6DOF data to game engine coordinate system, interpolate state and will output a position orientation and telemetry map.

- Vehicle Manager: Will be responsible for loading vehicle models and support multiple vehicles.

- Recorder: should provide individual record and playback functionality, making use of the Flight State Bus to allow for the switch of live and playback modes.

- Camera System: Will provide different camera angles in relation to the flight visualization, such as a chased, fixed, and free view.

- GUI: Should provide a user-friendly graphical interface, that will allow configuration through the use of config files, for mode switching functionality, Vehicle selection, display of telemetry data and config of telemetry.

- Rendering Engine (Godot): Game engine will provide an environment to develop the application and handle necessary rendering for model loading.

Figure 1: Architecture Overview

This diagram (Figure 1) illustrates a 3D Flight Visualization System built around the NVIDIA Jetson Orin Nano, which processes a real-time serial telemetry data stream. Incoming telemetry data is ingested and logged, then managed through a modular architecture consisting of three core subsystems: Data Management and Recorder (handling 6DOF position and motion data, recording/replay, and telemetry display), Config and Telemetry Mapping (providing GUI interaction and configurable system mapping), and a 3D Visualization Engine (implemented using the Godot Game Engine to render aircraft models, support multiple cameras, and maintain smooth 30 FPS performance). The system enables both real-time flight recreation and post-flight playback and review, combining visualization, configurable telemetry mapping, and recorded data management into a flexible and extensible platform.

# 3  	Development Plan

The development process must be structured to ensure that the team shares a joint understanding of the approach and expectations to successfully deliver a satisfactory outcome.

### 3.1  	Methodology

This project will be approached using an Agile development methodology, specifically through a Scrum framework, to ensure collaboration and provide an iterative approach. This methodology allows the team to work in fast, small sprints to test and receive feedback continuously. Our internal weekly meetings and our weekly meetings with the client encourage Agile development. Team roles and responsibilities are assigned within development milestones by necessary tasks to complete.

### 3.2  	Development Timeline

Below is a table detailing the major milestones that we expect to achieve. Each milestone aligns with our approach toward module architecture. Per each milestone, we will document our progress, show our client our working progress through a milestone demo, and communicate with the client to ensure we meet client expectations.

| Date | Milestone |
| --- | --- |
| 1/29/2026 | Project Kick-off and Information Gathering |
| 2/17/2026 | Completed Research Phase and Project Proposal Delivered to Client |
| 2/18/2026 | Development of Realtime visualization |
| 3/10/2026 | Recording and Playback Integration |
| 3/24/2026 | GUI, Configuration Support and multiple vehicle support |
| 3/31/2026 | Critical Design Review (CDR) with Client |
| 4/7/2026 | Completed Development Testing, Validation with Client |
| 4/14/2026 | Technical Documentation (SBOM, User guides) |
| 4/21/2026 | Final Client Demo Demonstration |
| 4/29/2026 | Final Presentation |

Table 2: Development schedule with Key Milestones

### 3.3  	Deliverables

Below is a list of the deliverables that guide our development progress. These deliverables act as both a roadmap and a documentation tool, allowing the team and the client to have a clear understanding of the project’s advancement and the work completed so far.

- Trade Studies - Documentation provides insight into software development choices made by the team. - Preliminary Design Review - Formal proposal outlines the project scope, proposed approach, and necessary technology and resources. - Development Milestones - Progress reports include summaries and demos of the developing system. - Technical Documentation - Documentation that describes architecture layout, application properties, and supplies insight into the development process and source code. - Testing Reports - Documentation of results of development testing including bug reports, test cases, and feedback. - Client Demonstration - A final presentation that demonstrates the usage of the application to the client, assesses the final product, and summarizes development findings and processes.

Table 3: Key Deliverables within Development

# 4  	Coordination Plan

The success of this project relies on clear communication between the developer team and the client to ensure that both parties are aligned on expectations, progress, and project goals.

### 4.1  	Team Communication

To ensure the team operates efficiently and collaboratively, we have established the following communication structure:

- Regular Team Meetings: The team meets in person every Thursday for a one-hour meeting to discuss progress, goals, and address any challenges.

- Post-Client Meeting Discussions: After each client meeting, there is a debrief to discuss their feedback and make any necessary adjustments.

- Daily Communication via Discord: The team will use Discord to discuss daily tasks, share ideas, and ask questions pertaining to the project.

### 4.2  	Client Communication

To ensure transparency, the following communication strategy will be implemented with the client:

- Regular Client Meetings: Every Tuesday at 6pm, we have a meeting with the client on Microsoft Teams to present progress, discuss issues, and gather feedback.

- Email: Before each weekly meeting with the client, we email an agenda to the client. This ensures everyone is aligned with the topics to be discussed, which makes our faceto-face time more productive. Additionally, email provides an easy way for the team or client to communicate and comments, questions, or concerns they may have.

- Client Access to GitHub: The client will have access to the GitHub repository, allowing their viewing of all project code and documentation. This transparency ensures the client can track progress and request changes, if needed.

### 4.3  	Project Management and Tracking

Efficient tracking of the project progress and management of tasks will be crucial for staying on schedule. The following tools and practices will be used:

- GitHub Repository: All code, documentation, and project-related files will be stored in a GitHub repository. This repository is accessible to all team members and the client.

- Version Control with Git: Team members will use Git for version control to manage all changes made to the project. Each change will be tracked through commits and comments. Branching will be used to separate different features to ensure that the main branch remains stable. This also allows for easier collaboration since there will be less interference with each other's work.

# 5  	Risk Analysis

In this section, we identify potential risks that could affect the development and deployment of the 3D Flight Visualization System. For each risk, we outline mitigation solutions.

### 5.1 	Development Time/Obstacle Constraints

Risk: Project size and obstacles potentially faced by groups could become overwhelming/unrealistic to produce finished product.

Mitigation: The expectations set are well within the development team’s idea of manageable. Our group is working under a Agile development structure with a 33% extra development timeline planned. With such a structure currently implemented, project completion is expected.

### 5.2 	Failure to maintain 30fps / optimization

Risk: High-fidelity 3D models, excessive draw calls, or inefficient rendering techniques may prevent the system from maintaining the required minimum frame rate of 30 FPS.

Mitigation: A strict frame budget will be enforced early in development. Performance optimization techniques such as Level of Detail (LOD) models, GPU instancing, and reduced draw calls will be employed. Additionally, early and continuous deployment to the NVIDIA Jetson platform will be used to profile performance under realistic hardware constraints.

### 5.3 	Data Integrity & Synchronization risks

Risk: Time of desynchronization between live data ingestion and recorded playback may result in inaccurate motion representation and inconsistent post-flight analysis.

Mitigation: Both live and playback data will be processed through the same data pipeline using a shared flight state model. A single authoritative timing mechanism will be implemented to ensure consistent timestamp handling and synchronized state updates across all operating models.

### 5.4 	Limited GPU/CPU resources

Risk: The limited computational resources of the NVIDIA Jetson platform may lead to performance instability, including thermal throttling and inconsistent frame rates.

Mitigation: System resource usage will be carefully managed by capping telemetry refresh rates, disabling unnecessary camera views by default, and ensuring optimized release builds are used during demonstrations and deployment. Performance monitoring will be used to identify and mitigate bottlenecks early.

### 5.5 	User Training & Adoption Issues

Risk: Users may have trouble understanding or effectively operating the system, reducing its overall usefulness.

Mitigation: Clear documentation on how the system is meant to be used/operation procedures for the system will be provided. In addition, the system will incorporate a user-friendly GUI that enables configuration and operation without modifying source code. Automation of background processes and intuitive controls will further reduce user burden and training requirements.

# 6 	Business Considerations

In this section, we discuss important business aspects that affect the development and deployment of the 3D Flight Visualization System, including copyright assignment, pricing concerns, and long-term sustainability of the project.

### 6.1 	Assignment of Copyright

All intellectual property from this project such as the codebase and documentation will be assigned to SME Solutions, Inc.  This ensures that SME Solutions, Inc. retains full ownership of the 3D Flight Visualization System, allowing them to modify and expand the project as needed. The team will retain access to the system and its code, but the team may only reference the project code and not redistribute it.

### 6.2 	Pricing Concerns

To reduce pricing concerns, the team will use open-source software that is approved by the client. Open-source software reduces the cost of time and software pricing while delivering a satisfactory product to the client. (Additional pricing concerns on royalties may apply depending on the chosen game engine)

To address any pricing concerns that arise, the team will be transparent with the client.

Transparency keeps SME Solutions, Inc. aware of pricing concerns that affect that project. Upfront, the team will use open-source materials and will use local technology.

### 6.3 	Future Development and Documentation

To ensure the long-term sustainability of the project, documentation will be created to aid future development, including:

- Trade Studies: Outlines of why implementations were made and what said implementations are used for.

- Technical Documentation: Details of the architectural layout and the properties of the project.

# 7 	Feasibility Analysis

A feasibility analysis is a critical evaluation process that assesses whether a project can be successfully completed within the defined constraints. In this section, we will cover the constraints affecting the project and determine whether it is advisable to proceed based on the identified constraints.

## 7.1 	Time Constraints

Developing a real-time 3D Flight Visualization System requires significant time due to the complexity of building a detailed 3D environment, implementing accurate flight physics and aircraft movement, integrating simulation or real-time data, and ensuring smooth rendering performance. Additional time must be dedicated to designing visual elements such as terrain, aircraft indicators, camera controls, and user interfaces that function cohesively. The project schedule must also allow for extensive testing, debugging, performance optimization, and resolving integration issues between the simulation logic and visualization components. With a fixed deadline, unexpected technical challenges may cause delays, making careful planning and time management essential for successful project completion.

## 7.2 	Budget Constraints

Budget limitations for the 3D Flight Visualization System are minimal since all required hardware is already provided. However, costs may still arise from software-related resources, such as purchasing specialized 3D assets, environment models, aircraft models, textures, or paid plugins that enhance visualization, simulation accuracy, or performance optimization. Depending on project needs, additional expenses could come from optional development tools, asset libraries, or advanced rendering features. These budget considerations may influence the level of visual detail or functionality implemented, making it important to prioritize essential features and use free or open-source resources whenever possible.

## 7.3 	Technical Constraints

The performance of the 3D Flight Visualization System depends heavily on software optimization and system resources. Real-time 3D rendering, terrain visualization, and aircraft motion simulation can place significant demands on processing power. If the system is not well optimized, it may result in low frame rates, lag, or reduced responsiveness. Computer specifications such as CPU speed affect simulation calculations and data processing, while the GPU is critical for rendering detailed 3D environments, lighting, and visual effects. Insufficient GPU capability could lead to poor graphical performance, and limited memory may cause slowdowns or crashes when handling large environments or multiple visual elements. Integration between simulation logic and visualization components must also be carefully managed to maintain stability and performance.

## 7.4 	Feasibility within Constraints

The 3D Flight Visualization System is feasible provided that time, budget, and technical constraints are effectively managed. From a time perspective, using an Agile development approach with iterative milestones allows continuous refinement of visualization features, early detection of performance issues, and ongoing testing throughout development. Budget constraints are limited since required hardware is already available, with most potential costs related only to optional assets or plugins. Technically, the project remains achievable by maintaining a clear scope, beginning with core flight visualization features, and optimizing performance as development progresses. Access to capable computing resources and provided hardware further supports stable development and system performance, making successful completion realistic within the defined constraints.